# CivicLens Non Selenium Testing Report

Phase 1 backend, frontend, AI, performance, security and workflow evidence

Execution date: 18 October 2026
Repository: CivicLens existing source tree
Scope: Phase 1 complete testing and validation brief

Conclusion: the executable backend and AI checks passed in the current run. Frontend lint passed with warnings. The frontend build was attempted twice and stalled during Vite transformation without a visible process; it is recorded as BLOCKED for this run, while the prior Phase 9 build result remains historical evidence only. Docker, MongoDB, dependency scanners, Selenium, accessibility tooling, and the original 74-case DOCX were unavailable.

# Current run summary

| Area | Command or evidence | Result |
| --- | --- | --- |
| Backend tests | python -m pytest -q | PASS — 26 passed, 32 warnings, 16.88 seconds |
| Python compilation | python -m compileall -q backend | PASS — exit 0 |
| AI evaluation | python backend/evaluation/evaluate_ai.py | PASS — 5 samples, precision/recall/F1 1.0 |
| Performance smoke | python backend/evaluation/performance_smoke.py | PASS — 20 samples; p50 1.433 ms, p95 5133.087 ms, mean 258.071 ms |
| Frontend lint | cd frontend; npm run lint | PASS — exit 0 with existing warnings |
| Frontend build | cd frontend; npm run build | BLOCKED — stalled during Vite transformation on retry |
| Selenium | No suite/package/browser prerequisites | BLOCKED |
| Docker | docker command unavailable | BLOCKED |
| MongoDB | mongosh not available; no live DB run | BLOCKED |
| Dependency scan | pip-audit unavailable; npm audit offline lacked usable audit metadata | BLOCKED |
| Accessibility scan | No suitable browser/a11y runner available | NOT RUN |

# AI and performance interpretation

The AI evaluation uses backend/evaluation/duplicate_pairs.json, a five-sample synthetic demonstration fixture. Four samples used the TF-IDF lexical baseline and one was unavailable; the perfect metrics must not be interpreted as semantic-model or production accuracy evidence. The performance smoke test measures in-process duplicate detection only. Its p95 includes dependency initialization and does not represent endpoint, MongoDB, browser, concurrent-load, or production latency.

# Backend and security coverage

| Coverage | Evidence | Status |
| --- | --- | --- |
| Public registration role restriction | test_security_foundation.py | PASS |
| JWT claim and expiry validation | test_security_foundation.py | PASS |
| Password hashing and legacy migration | test_security_foundation.py | PASS |
| Role-protected workflow operations | test_phase2_workflows.py and test_phase4_integration.py | PASS |
| Engineer ownership and transitions | phase 2/4/security tests | PASS |
| Duplicate verification prevention | test_phase2_workflows.py | PASS |
| Officer priority approval before assignment | phase 2/4 tests | PASS |
| Required resolution evidence | phase 2/4/security tests | PASS |
| Issue image validation/privacy | test_phase9_image_security.py | PASS |
| Notification access control | workflow/security tests and source inspection | PASS |
| Production dependency/live service scan | Required tools/services unavailable | BLOCKED |

# Role and workflow matrix

| Role | Permitted coverage | Denied or constrained coverage | Status |
| --- | --- | --- | --- |
| Citizen | Register, authenticate, report, verify, view public issue state | Cannot select privileged role; cannot perform staff transitions | PASS — API tests |
| Municipal Officer | Review priority, assign authorized department/engineer, manage queue | Cannot bypass approval or invalid references | PASS — API tests |
| Field Engineer | Update owned assignment and resolve with evidence | Cannot update another engineer's task; evidence required | PASS — API tests |
| Administrator | Administrative and cross-role operational access | Still subject to validated contracts and production configuration | PASS — source/tests |

The connected workflow test covers citizen issue creation, duplicate-precheck reuse, officer review/assignment, engineer status transitions, required resolution evidence, and final state. Audit and notification behavior is covered by the existing test suite and source checks. Browser-visible confirmation was not run.

# Responsive and accessibility coverage

Phase 9 source changes added mobile navigation, wrapping lifecycle grids, bounded modal bodies, and safe image fallbacks. Automated viewport inspection at 320 × 568, 360 × 800, 390 × 844, 768 × 1024, 1024 × 768, 1366 × 768, and 1920 × 1080 was NOT RUN because no browser automation environment was available. Accessibility compliance was not claimed. Manual checks should inspect horizontal overflow, keyboard focus, labels, image alt/fallback text, map resize, and modal scrolling at every viewport.

# Original 74-case mapping

NOT RUN. CivicLens_Software_Test_Cases.docx was not present in the repository, so a case-by-case mapping would require inventing labels or expected results. The executable backend test modules and the browser matrix above are the traceable substitute for this run. Supply the original document to complete the exact 74-case crosswalk.

# Release readiness and remaining blockers

| Blocker or risk | Impact | Required next step | Status |
| --- | --- | --- | --- |
| Frontend build stalled in current run | Current-run production bundle not re-confirmed | Retry in a stable local filesystem/Node environment and capture exit 0 | BLOCKED |
| No Selenium/browser environment | No end-to-end UI evidence or screenshots | Provide Chrome/Driver/Selenium and rerun suite | BLOCKED |
| No Docker/MongoDB | No container, persistence, or backup rehearsal | Run against disposable deployment services | BLOCKED |
| No dependency scanner | No vulnerability report | Run pip-audit and npm audit with supported lock metadata/network | BLOCKED |
| JWT in local storage and public upload policy | Residual deployment security/privacy considerations | Review cookie/session and upload retention/access policy before public launch | OPEN RISK |
| Deprecation/lint warnings | Maintenance debt; not test failures | Schedule cleanup of datetime/Pydantic and existing frontend warnings | OPEN RISK |

# Historical evidence kept separate

Prior Phase 8 and Phase 9 validation results and release archives were not overwritten. Historical build and browser-not-run statements are not substituted for current execution. The Phase 9 image, responsive, and security audit remains available in the repository documentation.